## Slide 1: The Scrum Framework vs. The Waterfall Methodology
Regarding effective development practices for SNHU Travel

## Slide 2: What is Scrum?
Clearly defined roles
  Product Owner
  Scrum Master
  Developer
  Tester
Iterative, feedback-oriented approach to project development
  Planning
  Execution
  Review
  Refinement
  Repeat

## Slide 3: Scrum Roles
Scrum Master
The scrum master works as the primary overseer of the scrum framework and how it is implemented within the team. Some responsibilities of the scrum master include coaching the development team in their adoption of the agile methodology, planning the implementation of scrum within the team, and facilitating scrum events. Furthermore, the scrum master aids the product owner in backlog refinement as well as offering coaching and conflict resolution for the rest of the team, encouraging practices such as pair programming and cross-training to ensure maximum business value output with each sprint (Ereiz, Z., & Music, D., 2019).
Developer
The developer's primary responsibility is the completion of user stories according to their requirements. Additionally, it is up to the developer to ensure that effective communication is used to clarify story requirements, and limit confusion regarding development among the team. The developer should work closely with the tester and product owner to ensure that user stories and test case coverage are accurate and each sprint is conducted as it should. Developers should also work closely among each other to reduce silod knowledge and technical debt in the codebase.
Tester
The role of the tester is quality assurance in regards to the end-product that is delivered to the customers. The testers should work closely with the developers to ensure that test cases are sufficient and edge cases are addressed to maximize product quality.
Product Owner
The role of the product owner encompasses a wide variety of responsibilities, most of which are central to administrative decisions as well as the vision and direction of the project. Some of the product owner's responsibilities include working to prioritize and organize the product backlog, adjusting it as sprints are completed and further knowledge is acquired. Furthermore, the PO works as the standing intermediary between the stakeholders of the project and the rest of the development team, writing user stories to ensure that requirements are clearly and completely understood by the developers, testers, and architects working on the product (Unger-Windeler, C., & Schneider, K., 2019).

## Slide 4: The Agile Process
The agile development process consists of four iterative steps that all work together to ensure a quality end-product is delivered to customers when development is completed.
Steps in the agile process:
Sprint Planning
  In this step, the team works together to select items from the product backlog to be developed and tested in the upcoming sprint. Items are chosen based on priority and difficulty, using time estimates as a clear guide for determining how many user stories can be included in one sprint.
Sprint Execution (Development)
  This is the step in which user stories collected during sprint planning are developed into usable code that is ready to be delivered to the end user.
Sprint Review
  The sprint review is an opportunity for the team to review the progress made. Results from the review are used by the product owner and the scrum master to refine the product backlog, changing the estimated priority and difficulty of each item as needed based upon new knowledge obtained during the previous sprint.
Sprint Retrospective
  This step is similar to the sprint review, but instead of analyzing the progress made, it is an opportunity for the team to analyze their own collective performance, giving insight into what practices or changes in the team dynamic could be adopted to maximize efficiency and quality of development in future sprints.

## Slide 5: The Waterfall Method
The waterfall development process contrasts from the agile framework fundamentally. While the agile methodology works in a more iterative approach, refining existing code and requirements as progress is made, the waterfall method is more plan-driven and prohibits revisiting completed work items.
Steps in the waterfall process:
Gathering Requirements
  Here, requirements are gathered from the shareholders.
Design
  In this step, the project is designed, utilizing a detailed plan for future development.
Implementation
  This is the development stage where the design is implemented to create working code that meets the specified requirements.
Verification
  This is the testing stage in which the code produced during the implementation stage is tested for quality assurance.
Deployment
  In this stage, properly verified code is delivered to the end user.
Maintenance
  After deployment, the existing codebase might run into issues as it ages. Because of this, delivered code must be maintained as the need arises.

## Slide 6: Agile vs. Waterfall
The Agile Framework
Provides the ability to swiftly respond to changing requirements
Customizes end-product to the customer's needs through iterative development processes.
Allows for faster product development
Provides feedback for completed requirements early in the development process
The Waterfall Method
Resists changing requirements rather than gracefully adapting to them
Delivers an end product that is true to the originally specified requirements due to the rigid nature of the waterfall method
Feedback is only obtained at the end of the development process, making adaptation based on recently acquired knowledge difficult or impossible.
References: (Lutwama, P et al., 2024), (Fawareh, H et al., 2024)

## Slide 7: References
Ereiz, Z., & Music, D. (2019). Scrum Without a Scrum Master. 2019 IEEE International Conference on Computer Science and Educational Informatization (CSEI), Computer Science and Educational Informatization (CSEI), 2019 IEEE International Conference On, 325–328. https://doi.org/10.1109/CSEI47661.2019.8938877
Lutwama, P., Dlulane, M., Pillay, T., Hassan, F. S., & Grobbelaar, S. (2024). Agile: Advantages, Disadvantages, Enablers, and Barriers. South African Journal of Industrial Engineering, 35(4), 66–76. https://doi.org/10.7166/35-4-3058
Fawareh, H., Al-Smadi, Y., Saadeh, R., Fawareh, F. A., Elrashidi, A., & Al-Shdaifat, H. M. (2024). A Comparative Study between Agile and Waterfall Methodologies during Software Development Process. 2024 25th International Arab Conference on Information Technology (ACIT), Information Technology (ACIT), 2024 25th International Arab Conference On, 1–5. https://doi.org/10.1109/ACIT62805.2024.10877239
Unger-Windeler, C., & Schneider, K. (2019). Expectations on the Product Owner Role in Systems Engineering - A Scrum Team’s Point of View. 2019 45th Euromicro Conference on Software Engineering and Advanced Applications (SEAA), Software Engineering and Advanced Applications (SEAA), 2019 45th Euromicro Conference on, SEAA, 276–283. https://doi.org/10.1109/SEAA.2019.00050